Data Standards/Data Integrity Committee

June 10, 2004

Agenda

1.  Thomas Lovince – Opening Remarks.

2.  What are Data Standards and why we need them.

3.  What is Data Integrity ?

4.  Docushare site for Data Standards:

http://docushare.dcc.edu/dscgi/ds.py/View/Collection-222

5.  Proposed operating methodology:

Discuss

Revise

Approve

- Revised Standard will be posted on Docushare the day after the meeting.

- Approval /and or further revision will take place at the second meeting.

- Each standard will be on the agenda of at least 2 meetings, allowing for members to get feedback from their areas.

- Approval will be a soft approval.  It may be reintroduced if someone realizes an oversight.

- Final approval will take place in August or September.

- Standards must be in  place when Finance begins to migrate data.

- All Team Leaders must reach consensus and sign off on final standards.

5.  Time table.

| Date | Event |
| --- | --- |
| April 2004 | Banner Kickoff |
| May 2004 | Banner Planning |
| June 10, 2004 | Data Standards begins meeting |
| August 2004 | Finance Conversion Begins |
| ??????? | Finance begins loading data into Banner |

6.  Meeting Schedule.

7.  Comments/Questions.